Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 6 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Online Complaint Registration |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | As a new user, I can register using my name, email, phone number, and password. | 3 | High | Team |
| Sprint-1 | User Login | USN-2 | As a registered user, I can log in securely to access the application. | 2 | High | Team |
| Sprint-1 | User Dashboard | USN-3 | As a user, I can view the dashboard after successful login. | 2 | Medium | Team |
| Sprint-2 | Complaint Registration | USN-4 | As a user, I can submit a complaint by entering complaint details and category. | 5 | High | Team |
| Sprint-2 | Complaint Tracking | USN-5 | As a user, I can track the status of my submitted complaints.. | 3 | High | Team |
| Sprint-3 | Complaint History | USN-6 | As a user, I can view my previously submitted complaints. | 2 | Medium | Team |
| Sprint-3 | Complaint Management | USN-7 | As an admin, I can view assign, and update complaint status. | 4 | High | Team |
| Sprint-4 | Notifications Module | USN-8 | As a user, I can receive notifications when the complaint status changes. | 3 | Medium | Team |
| Sprint-4 | Admin Dashboard | USN-9 | As an admin, I can monitor users, complaints , and complaint resolutions. | 4 | High | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 03 Jul 2026 | 08 Jul 2026 | 20 | 08 Jul 2026 |
| Sprint-2 | 20 | 6 Days | 09 Jul 2026 | 14 Jul 2026 | 20 | 14 Jul 2026 |
| Sprint-3 | 20 | 6 Days | 15 Jul 2026 | 20 Jul 2026 | 20 | 20 Jul 2026 |
| Sprint-4 | 20 | 6 Days | 21 Jul 2026 | 26 Jul 2026 | 20 | 26 Jul 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts